RIC Project Management Reports

Rapid Innovation Center  |  eSimplicity  |  May 13, 2026

Contents

1.  Daily Morning Snapshot

2.  Board Health Report

3.  Team Workload Report

4.  Risk & Blockers Report

5.  Monthly Executive Summary

6.  Domain & Label Distribution Report

7.  Initiative Progress Report

RIC PM Reports  |  eSimplicity  |  May 13, 2026  |  Confidential

1. Daily Morning Snapshot — May 13, 2026

What Moved Yesterday (May 12)

New tickets created May 12, 2026:

| Ticket | Summary | Type | Status | Owner |
| --- | --- | --- | --- | --- |
| RIC-417 | Create Apex Package - CIO Growth | Initiative | In Progress | Kyle Hogan |
| RIC-431 | NHLBI - Apex Agent Assistance | Initiative | Discovery | Unassigned |
| RIC-436 | eSim Partnership Management | Initiative | Always On | Kyle Hogan |
| RIC-457 | SHINE MVP - Milestone 5 | Epic | Backlog | Unassigned |
| RIC-458 | SHINE MVP - Milestone 6 | Epic | Backlog | Unassigned |

Currently Blocked — Needs Attention Today

| Ticket | Summary | Type | Owner | Days Blocked |
| --- | --- | --- | --- | --- |
| RIC-261 | Create Apex Package - T-MSIS | Initiative | Kyle Hogan | ~29 days |
| RIC-251 | Security Use Case 2 - SIA Automation | Epic | Matt Wartell | ~35 days |
| RIC-250 | Security Use Case 1 - Scans Review | Epic | Matt Wartell | ~35 days |
| RIC-185 | Collect FOE Success Story from OPERAS | Story | Aaron West | ~51 days |

Currently Waiting — External Dependencies

| Ticket | Summary | Owner |
| --- | --- | --- |
| RIC-274 | Implement Context Extraction Module | Matt Wartell |
| RIC-188 | Collect FOE Success Story from USGS | Aaron West |
| RIC-407 | Get overview of SIA process from client | Matt Wartell |

Ready to Ship — Sitting in Ready for QA

| Ticket | Summary | Owner |
| --- | --- | --- |
| RIC-353 | Diagramming Agent — architecture and flow diagram skills | Fareez Ahmed |
| RIC-419 | Package and deliver Apex proposal agents to deployment team | Thomas Mason |

Items in Review

| Ticket | Summary | Owner |
| --- | --- | --- |
| RIC-358 | Review T-MSIS Apex Agent | Thomas Mason |
| RIC-423 | Add BDD post-deploy verification to prod | Thomas Mason |
| RIC-268 | IDR - Research POC/White Paper (Initiative) | Thomas Mason |

2. Board Health Report — May 13, 2026

Flow health across all three RIC boards. Focus areas: stale work, unassigned items, and bottlenecks.

Status Distribution (Verified)

| INITIATIVES (21 total) Status; Count. In Progress; 6. Always On; 4. To Do; 4. Discovery; 3. Ready for Work; 2. Reviewing; 1. Blocked; 1. | EPICS (37 total) Status; Count. In Progress; 20. To Do; 15. Blocked; 2. | TEAM BOARD (33 total) Status; Count. In Progress; 20. To Do; 6. Waiting; 3. Ready for QA; 2. Reviewing; 1. Blocked; 1. |
| --- | --- | --- |

Stale Work — In Progress > 30 Days

Over 60 Days

| Ticket | Summary | Type | Owner | Days In Progress | Last Updated | Flag |
| --- | --- | --- | --- | --- | --- | --- |
| RIC-9 | CQP Training Material Automation | Initiative | Unassigned | 96 days | May 8 |  |
| RIC-10 | QDAS - AI Acceleration | Initiative | Unassigned | 96 days | May 8 |  |
| RIC-142 | Agent Orchestration Platform Work | Epic | Aaron West | 63 days | Apr 7 |  |
| RIC-159 | NTIA Reports Site Deployment | Epic | Thomas Mason | 56 days | Apr 27 |  |
| RIC-184 | Collect FOE Success Story QDAS | Story | Aaron West | 51 days | May 6 |  |
| RIC-185 | Collect FOE Success Story OPERAS | Story | Aaron West | 51 days | May 6 | BLOCKED |
| RIC-188 | Collect FOE Success Story USGS | Story | Aaron West | 51 days | May 6 | WAITING |
| RIC-189 | Define Website User Types | Story | Aaron West | 51 days | May 6 |  |
| RIC-190 | Build FOE Maturity Quiz | Story | Aaron West | 51 days | May 11 |  |
| RIC-199 | Finish FOE Presentation Deck | Story | Aaron West | 48 days | May 6 |  |

Over 30 Days

| Ticket | Summary | Type | Owner | Days In Progress | Last Updated | Flag |
| --- | --- | --- | --- | --- | --- | --- |
| RIC-225 | Katalyst | Epic | Thomas Mason | 37 days | Apr 17 |  |
| RIC-223 | Prove Value of AI Agents NHLBI | Story | Chris Pusinelli | 37 days | May 12 |  |
| RIC-274 | Implement Context Extraction Module | Story | Matt Wartell | 23 days | May 11 | WAITING |
| RIC-198 | Get ELT Sign-Off for FOE | Epic | Aaron West | 48 days | Apr 27 |  |

Unassigned Items by Board

| Board | Unassigned Count | Notable Items |
| --- | --- | --- |
| Initiatives | 7 | RIC-9, RIC-10, RIC-88, RIC-133, RIC-145, RIC-365, RIC-431 |
| Epics | 8 | RIC-175, RIC-176, RIC-177, RIC-179, RIC-181, RIC-182, RIC-318, RIC-319 |
| Team Board | 1 | RIC-427 (AI Gateway Infrastructure Foundation) |

Bottleneck Signal — Ready for QA Not Moving

| Ticket | Summary | Owner | Note |
| --- | --- | --- | --- |
| RIC-353 | Diagramming Agent — architecture and flow diagram skills | Fareez Ahmed | Sitting since ~May 8 |
| RIC-419 | Package and deliver Apex proposal agents to deployment team | Thomas Mason | Created May 12 |

3. Team Workload Report — May 13, 2026

Active work distribution across the RIC team. Counts reflect open, non-backlog items only.

Workload by Person

| Person | Initiatives | Epics | Stories/Tasks/Spikes | Total Active | Blocked | Waiting |
| --- | --- | --- | --- | --- | --- | --- |
| Kyle Hogan | 5 | 5 | 4 | 14 | 1 | 0 |
| Thomas Mason | 3 | 7 | 6 | 16 | 0 | 0 |
| Aaron West | 1 | 6 | 9 | 16 | 1 | 1 |
| Matt Wartell | 1 | 2 | 4 | 7 | 2 | 2 |
| Fareez Ahmed | 0 | 0 | 5 | 5 | 0 | 0 |
| Chris Pusinelli | 0 | 1 | 2 | 3 | 0 | 0 |
| Lada Semicheva | 1 | 0 | 1 | 2 | 0 | 0 |
| John Fukuda | 0 | 1 | 2 | 3 | 0 | 0 |
| Ben Higgins | 1 | 0 | 0 | 1 | 0 | 0 |
| Carl Tegeder | 0 | 0 | 2 | 2 | 0 | 0 |
| David Greene | 0 | 0 | 2 | 2 | 0 | 0 |
| Rajesh Pandian | 0 | 0 | 1 | 1 | 0 | 0 |
| Rachel Harrison | 0 | 1 | 0 | 1 | 0 | 0 |

Observations

Thomas Mason and Aaron West carry the heaviest loads at 16 items each across all work levels.

Matt Wartell has 2 blocked epics — both security use cases (RIC-250, RIC-251) stalled pending client access.

7 unassigned initiatives need owners; proactive assignment recommended.

Kyle Hogan owns 14 items across all hierarchy levels, including 1 blocked initiative (RIC-261, T-MSIS).

Fareez Ahmed and Chris Pusinelli have lighter loads — potential capacity for additional assignments.

4. Risk & Blockers Report — May 13, 2026

All items that are blocked, waiting, or represent risk to delivery. Built for leadership sync and status emails.

Blocked Items (4)

| Ticket | Summary | Type | Owner | Priority | Days Blocked |
| --- | --- | --- | --- | --- | --- |
| RIC-261 | Create Apex Package - T-MSIS | Initiative | Kyle Hogan | Critical | ~29 days |
| RIC-251 | Security Use Case 2 - SIA Automation | Epic | Matt Wartell | High | ~35 days |
| RIC-250 | Security Use Case 1 - Scans Review | Epic | Matt Wartell | Low | ~35 days |
| RIC-185 | Collect FOE Success Story from OPERAS | Story | Aaron West | Low | ~51 days |

Waiting Items (3)

| Ticket | Summary | Type | Owner | Waiting Since |
| --- | --- | --- | --- | --- |
| RIC-274 | Implement Context Extraction Module | Story | Matt Wartell | Apr 20 |
| RIC-188 | Collect FOE Success Story from USGS | Story | Aaron West | Mar 23 |
| RIC-407 | Get overview of SIA process from client | Story | Matt Wartell | May 11 |

Blocker/Critical Priority — Not Yet In Progress

| Ticket | Summary | Type | Owner | Status |
| --- | --- | --- | --- | --- |
| RIC-309 | SHINE MVP - Milestone 2 | Epic | Kyle Hogan | To Do |
| RIC-310 | SHINE MVP - Milestone 3 | Epic | Unassigned | To Do |
| RIC-392 | Defect Management PMR Report Automation | Epic | Rachel Harrison | To Do |
| RIC-420 | Coordinate and support access for test users | Story | Kyle Hogan | To Do |

Unassigned High/Critical Items

| Ticket | Summary | Type | Priority | Status |
| --- | --- | --- | --- | --- |
| RIC-432 | Support Apex Agent Roll Out For NHLBI | Epic | High | Backlog |
| RIC-439 | AWS Partnership Tier Advancement | Epic | High | Backlog |
| RIC-438 | Databricks Partnership Tier Advancement | Epic | High | Backlog |
| RIC-310 | SHINE MVP - Milestone 3 | Epic | High | To Do |
| RIC-309 | SHINE MVP - Milestone 2 | Epic | High | To Do (Kyle assigned — see note) |

Stale High-Priority Items (No Update > 14 Days)

| Ticket | Summary | Owner | Last Updated | Days Since Update |
| --- | --- | --- | --- | --- |
| RIC-142 | Agent Orchestration Platform Work | Aaron West | Apr 7 | 36 days |
| RIC-225 | Katalyst | Thomas Mason | Apr 17 | 26 days |
| RIC-292 | Prima Delivery | Thomas Mason | Apr 27 | 16 days |
| RIC-198 | Get ELT Sign-Off for FOE | Aaron West | Apr 27 | 16 days |
| RIC-297 | White Paper and Technical Documentation | John Fukuda | Apr 27 | 16 days |

5. Monthly Executive Summary — May 2026

Executive Summary

The Rapid Innovation Center delivered 5 completed initiatives in the past 30 days, all tied directly to active business development pursuits and client-facing innovation. The team closed a Databricks POC series for QDAS, delivered three recompete and proposal assets for CMS MESH, SBA OIG, and the State of New Mexico, and continued advancing 14 active initiatives. The RIC enters this period with strong momentum: 8 new initiatives launched, the SHINE platform advancing through 6 MVP milestones, Apex agents in deployment, and a new partnership management initiative underway.

Completed Initiatives — Last 30 Days (5 Items)

1. New Mexico RFP Demo

May 12, 2026  |  Owner: Aaron West

Live modernization demo for NM water rights document management. Positioned eSimplicity for potential new state government work.

2. DBX Apps POC - Use Case 4

May 8, 2026  |  Owner: Matt Wartell

Proved Databricks automatic app deployment capabilities for non-technical QDAS users. Directly addresses adoption gap and reduces data scientist bottlenecks.

3. DBX Apps POC - Use Case 3

May 1, 2026  |  Owner: Lada Semicheva

Validated CCSQ Portal running in Databricks Apps microservices architecture. Informs QDAS roadmap and Databricks partnership investment.

4. SBA OIG - AI Innovation for Recompete

Apr 24, 2026  |  Owner: Kyle Hogan

AI prototype agent for fraud investigators with auditable SQL generation. High-stakes recompete positioning with a receptive, AI-bullish IG.

5. CMS MESH - Salesforce/M365 Integration

Apr 17, 2026  |  Owner: Kyle Hogan

Closed proposal-critical capability gap with Outlook/Teams integration. Table-stakes requirement delivered on time.

Portfolio Metrics

| Metric | Count |
| --- | --- |
| Total Initiatives (All Time) | 35 |
| Completed | 11 |
| Active (In Progress / Always On) | 10 |
| Discovery / Ready for Work | 5 |
| To Do / Backlog | 4 |
| Blocked | 1 |
| Completed in Last 30 Days | 5 |
| New Initiatives Started (Last 30 Days) | 8 |
| All-Time Completion Rate | 31% |

Active Highlights

SHINE Platform:  6 milestones planned, M1 in progress, M2–M6 queued.

Apex Agents:  Deployment support underway for T-MSIS and CIO Growth.

Agent Ranker:  Critical development for NHLBI in progress (RIC-402).

Databricks Partnership Day:  July 8, 2026 event in active planning.

Growth Opportunities Dashboard:  In progress — supporting BD pipeline visibility.

6. Domain & Label Distribution Report — May 13, 2026

Where is the RIC's energy going? Distribution of active work by business domain and category label.

By Domain Label — Initiatives Board (Active, 21 Items)

Note: Totals exceed 21 because items can carry multiple domain labels.

| Domain | Count | % of Board | Key Initiatives |
| --- | --- | --- | --- |
| Health | 9 | 43% | T-MSIS Security, NHLBI Copilot, CQP, QDAS, PMR Testing |
| Corporate | 5 | 24% | SHINE, Flow Optimized Engineering, Partnership Management |
| BD/Growth | 4 | 19% | Growth Dashboard, IDR Research, Apex CIO Growth |
| DNS | 2 | 10% | NTIA Reports, NIWDC AI Agents |
| RIC | 3 | 14% | RIC Exploration, FOE, SHINE |

By Category Label — All Active Work

| Category | Initiatives | Epics | Stories | Total |
| --- | --- | --- | --- | --- |
| Program | 8 | 2 | 0 | 10 |
| RIC | 3 | 2 | 0 | 5 |
| SHINE | 1 | 4 | 4 | 9 |
| CIO_Growth | 0 | 0 | 5 | 5 |
| BD/Growth | 4 | 3 | 1 | 8 |
| Corporate | 5 | 4 | 0 | 9 |
| FOE | 0 | 0 | 1 | 1 |

Observations

Health dominates at 43% of initiatives — appropriate given T-MSIS, NHLBI, QDAS, and CMS programs.

SHINE is cross-cutting: appears in Initiatives, Epics, and Stories — reflecting active build investment.

BD/Growth has strong initiative presence (4) but limited story-level execution — BD work may be tracked at higher levels only.

DNS is underrepresented at 10% — only 2 active initiatives (NTIA, NIWDC). Consider whether this reflects pipeline reality or a tracking gap.

7. Initiative Progress Report — May 13, 2026

Status of each active initiative with its associated epics. Shows delivery depth.

🟡 SHINE (RIC-340) — Always On | Owner: Kyle Hogan

Cross-cutting platform initiative for the RIC. 6 MVP milestones planned.

| Epic | Status | Owner |
| --- | --- | --- |
| RIC-308 SHINE MVP - Milestone 1 | In Progress | Kyle Hogan |
| RIC-309 SHINE MVP - Milestone 2 | To Do | Kyle Hogan |
| RIC-310 SHINE MVP - Milestone 3 | To Do | Unassigned |
| RIC-455 SHINE MVP - Milestone 4 | Backlog | Unassigned |
| RIC-457 SHINE MVP - Milestone 5 | Backlog | Unassigned |
| RIC-458 SHINE MVP - Milestone 6 | Backlog | Unassigned |

Progress: 1 of 6 milestones active. M1 in flight, M2–M6 queued.

🟡 eSim Partnership Management (RIC-436) — Always On | Owner: Kyle Hogan

New initiative (created May 12). Covers vendor partnership tier advancements and events.

| Epic | Status | Owner |
| --- | --- | --- |
| RIC-437 Databricks Partnership Day — July 8 | In Progress | Kyle Hogan |
| RIC-438 Databricks Tier Advancement (Bronze→Gold) | Backlog | Unassigned |
| RIC-439 AWS Partnership Tier Advancement | Backlog | Unassigned |
| RIC-440 Salesforce Partnership Tier Advancement | Backlog | Unassigned |
| RIC-441 Snowflake Partnership Tier Advancement | Backlog | Unassigned |

Progress: 1 of 5 epics active. July 8 event driving immediate activity.

🟡 Flow Optimized Engineering (RIC-143) — Always On | Owner: Aaron West

Firm-wide FOE adoption program. ELT sign-off gates broader rollout.

| Epic | Status | Owner |
| --- | --- | --- |
| RIC-178 FOE Marketing Across eSimplicity Programs | In Progress | Aaron West |
| RIC-180 Implement FOE Public Website | In Progress | Aaron West |
| RIC-198 Get ELT Sign-Off for FOE Implementation | In Progress | Aaron West |
| RIC-175 Publish FOE Book | To Do | Unassigned |
| RIC-176 Implement FOE on RIC | To Do | Unassigned |
| RIC-177 Pilot FOE at OPERAS | To Do | Unassigned |
| RIC-179 Implement FOE on USGS | To Do | Unassigned |
| RIC-181 Implement FOE Field Guide | To Do | Unassigned |
| RIC-182 Build FOE Scanner | To Do | Unassigned |

Progress: 3 of 9 epics active. ELT sign-off (RIC-198) is the gate — no update in 16 days.

🟡 RIC Exploration & Experimentation (RIC-15) — Always On | Owner: Thomas Mason

Ongoing exploratory initiative. Active epics include Tommy's Exploration (RIC-362) and Agent Orchestration Platform Work (RIC-142).

Progress: Continuous. No fixed scope — feeds pipeline and capability development.

🔴 Create Apex Package - T-MSIS (RIC-261) — BLOCKED | Owner: Kyle Hogan

BLOCKED — Resolution needed to unblock delivery.

| Epic | Status | Owner |
| --- | --- | --- |
| RIC-347 Apex MVP Delivery | In Progress | Kyle Hogan |
| RIC-418 Support Apex Proposal Deployment | In Progress | Kyle Hogan |

Progress: 2 epics active but initiative itself is BLOCKED (~29 days). Immediate attention required.

🟡 Growth Opportunities Report/Dashboard (RIC-206) — In Progress | Owner: Lada Semicheva

BD pipeline visibility tooling. 1.0 in flight, 2.0 queued.

| Epic | Status | Owner |
| --- | --- | --- |
| RIC-283 Growth Opportunities Reporting 1.0 | In Progress | Thomas Mason |
| RIC-284 Growth Portal 2.0 - Agentic AI Ranking | To Do | Unassigned |

Progress: 1.0 in flight, 2.0 queued. No child stories visible on team board.

🟡 T-MSIS - Security Automation w/ AI (RIC-194) — In Progress | Owner: Matt Wartell

Both epics currently blocked. Active stories waiting on client access.

| Epic | Status | Owner |
| --- | --- | --- |
| RIC-251 Security Use Case 2 - SIA Automation | BLOCKED | Matt Wartell |
| RIC-250 Security Use Case 1 - Scans Review | BLOCKED | Matt Wartell |

Progress: ⚠️ Both epics are BLOCKED. Stories RIC-273 and RIC-407 are waiting on client access.

🟡 Create Apex Package - CIO Growth (RIC-417) — In Progress | Owner: Kyle Hogan

New this week (created May 12). No child epics yet established.

Progress: Early stage. Epic RIC-437 (Databricks Partnership Day) is related. Epics to be created.

🟡 NHLBI - Build Agent for Evaluating Apps for Copilot (RIC-204) — In Progress | Owner: Ben Higgins

Research and ranker development both active. RIC-403 (define ranking criteria) is Blocker priority.

| Epic | Status | Owner |
| --- | --- | --- |
| RIC-224 NHLBI Use Case Research | In Progress | Chris Pusinelli |
| RIC-402 Agent Ranker Development | In Progress | Thomas Mason |

Progress: Research and ranker development both active. RIC-403 is Blocker priority — needs resolution.

🟡 Assist Health BU with PMR Report Automation Testing (RIC-389) — In Progress | Owner: Kyle Hogan

Testing in flight; defect management epic not yet started.

| Epic | Status | Owner |
| --- | --- | --- |
| RIC-391 HBU PMR PowerApps Testing | In Progress | Kyle Hogan |
| RIC-392 Defect Management and Resolution | To Do | Rachel Harrison |

Progress: Testing in flight. Defect management (RIC-392) not yet started.

🟡 IDR - Research POC/White Paper (RIC-268) — Reviewing | Owner: Thomas Mason

Blocker priority. In review — needs resolution.

| Epic | Status | Owner |
| --- | --- | --- |
| RIC-297 White Paper and Technical Documentation | In Progress | John Fukuda |

Progress: In review. Blocker priority — no update on RIC-297 in 16 days.

Discovery Stage Initiatives

| Initiative | Summary | Owner | Age |
| --- | --- | --- | --- |
| RIC-431 | NHLBI - Apex Agent Assistance | Unassigned | 1 day |
| RIC-365 | NIWDC - AI Agents | Unassigned | 9 days |
| RIC-316 | T-MSIS - Test Automation | Unassigned | 21 days |

Ready for Work — No Active Epics

| Initiative | Summary | Owner | Age |
| --- | --- | --- | --- |
| RIC-9 | CQP - Training Material Automation | Unassigned | 96 days |
| RIC-10 | QDAS - AI Acceleration | Unassigned | 96 days |

⚠️  Both RIC-9 and RIC-10 have been in Ready for Work for 96 days with no assigned owner. Leadership review recommended.